From: Team 2 2/28/16

To: Team Members

Santiago Agudelo [sagudelo@fau.edu](mailto:sagudelo@fau.edu) (eng)

Bob Fennell [rfennel1@fau.edu](mailto:rfennel1@fau.edu) (Eng.)

Charles Florestal [cflorest@fau.edu](mailto:cflorest@fau.edu) (Eng.)

Ivan Kalytovskyy [ikalytov@fau.edu](mailto:ikalytov@fau.edu) (Artist)

Leslie Yanes [Lyanes@fau.edu](mailto:Lyanes@fau.edu) (Nurse)

Update: Our presentation date is March 2. We should meet at 12:30 . We are on 2nd at 1 Pm in Room 207 In the Engineering East Building

Ivan’s work looks great !!! No changes needed. Bring the Presentation.

We have 10 minutes Total and all are to speak: Suggested Order;

1. Bob- Introduce Project and people
2. Leslie – Define problem of sleeping and why important
3. Ivan- Go through the slides
4. Santiago - Possible sensors
5. Charles – Software approach
6. Bob – Summarize.

Bob will send copy of presentation to Dr Shankar.

To Do’s.

|  |  |  |  |
| --- | --- | --- | --- |
| Person | To Do | Due Date | Result |
| Leslie | Write out what you think we need and send it to us. What sensors should we use? | 2/24  2/28 | Good discussion |
| Santiago | Set up Visional Conf call  Send info to all via email | 2/24  Next 2/28 | Done worked  Done |
| Ivan | Get familiar with the presentations made before and come with a format  (Balsamiq maybe)  Need Basic concepts of screens from Bob | Rough draft of screens 2/28  Review of screens 2/28  Presentation 3/2 | Draft looked great  Bring Presentation for 3/2 |
| Bob | Investigate sensors  Update minutes  Prelim Screen layout  To all and Ivan  Notes for 2/28 out | ongoing  2/21  2/25 | done  done  Done |
| Charles | Research medical analog amp., proposed system. BEDIT  Look at prelim. Android  program | ongoing  2/28 |  |

