From: Team 2 (#7) 3/10/14

To: Team Members

Santiago Agudelo [sagudelo@fau.edu](mailto:sagudelo@fau.edu) (eng) Interfacing

Bob Fennell [rfennel1@fau.edu](mailto:rfennel1@fau.edu) (Eng.) Program Manager

Charles Florestal [cflorest@fau.edu](mailto:cflorest@fau.edu) (Eng.) Programming

Ivan Kalytovskyy [ikalytov@fau.edu](mailto:ikalytov@fau.edu) (Artist)

Leslie Yanes [Lyanes@fau.edu](mailto:Lyanes@fau.edu) (Nurse)

Subject: Notes from conference call 3/9/16 Next call group call Thursday 3/17.

Bob, Charles and Santiago will see each other in class 3/16 at 12:30 pm.

Also can use messaging for quick updates. See updated to-Do List based on Dr Shankar requirements and our discussion.

Dr Shankar has new board and sensors. If on campus pick up .

Need to come up with a schedule given that the last day of class is April 25, and for us April 22. Finals are from April 28th to May4th.

Even though next week is Spring break, we need to work on this and see how we are doing. How about a conference call on March 9th. Santiago to set up again. Thanks

Schedule: First working displays (Charles?)

Sensors working (Santiago?)

First sensor download displayed

Presentation update March 30.

Final Prototype working

4/22 (guess) Final Presentation: Team presentation, live demo and demo video

Final Project Report: To Github, slides, Word document (5 pages); link to demo Video and the Github site.

To Do’s.

|  |  |  |  |
| --- | --- | --- | --- |
| Person | To Do | Due Date | Result |
| Leslie | Set up a Q&A for sleep  Could be a internet call to some other place | 3/9 | Has been working on report this week |
| Santiago  Interfacing | Set up Visional Conf call  Get shield and sensors working recommend one | 3/9 next 3/17  3/12 | done |
| Ivan | Work with Charles to figure out how to get slides into Android  Update Slides per review, put in format we can get into android | 3/12  ASAP |  |
| Bob  Project management | Investigate sensors  Voice recordings  Research sleep  Update minutes | ongoing  3/12  3/15  3/3 3/9 3/10 | Saw bedit info.  Found one will try it  done |
| Charles  Programming | Q5 Do fragment for team on our app. Only yours to be poster at Github with subfolder Quiz 5, zip folder, readme file ,screen shot,  Work with Ivan to get slides into Android. Help Ivan set up Android system  Look at prelim. Android  Program  How can we call existing SW programs out there to be part of our program? A super program? | 3/9 Midnight  3/16 | Done nice job |